## Slide 1
PMU
PMU
PMU
PMU
Substation / Field devices
Communication
unit
PMU
PMU
PMU
PMU
Phasor Data
concentrator
Substation / Field devices
Communication
unit
GPS
Phasor Data
concentrator
Wide Area Monitoring System
PDC Server
PDC Server
Communication
Protocol
Communication
Protocol
Voltage
Sensor
Current
Sensor
Frequency
Sensor
Signal (CB)
Sensor
Transducers
Sensor
WAMS Server
Node specific data source
Phasor Data
(P,V,Q, delta)
Demand
Forecasting
Weather
Forecasting
Planned
Operations
Extrinsic Signals (Demography Based)
IoT SENSORS
Disruptive
Events
Sensors may also include RTU, PQ devices etc.

## Slide 2
Functional Diagram
Data Acquisition
& Storage
Trigger Points
AI Based Data Processing
& Execution
Insights, Explainability & Recommended Actions
Data
Source
Voltage Sensor
Current Sensor
Frequency
Sensor
Signal Sensor
Transducers
Sensor
NODE Specific Data
Demand
Forecasting
Weather
Forecasting
Planned
Operations
Disruptive
Events
Demographic Data**
Network
Phasor Data Concentrator Server
Wide Area Monitoring Server
Utility Forecasting System
Weather Forecast API
Node / Network Specific planned activities
Events like COVID-19, grid failure, contingency etc
Voltage
stability
Demand
response
Frequency
stability
Transient stability
Fault
stability
Network
stability
Identify Anomaly arising based on Triggers
Forecast Anomaly for each of the
Triggers
Node Level and Network Level
Network Graph
Network Component
Flag Anomalies in Power system
Identify Type of Anomaly in Power System based on system confidence
Long-term and short-term estimation of potential Risk in Power System – Early Detection & Remediation
Outcomes
Source of flagged anomaly
Explanation and interpretability of flagged anomaly
Financial implication of anomaly/ power system changes
What-if-analysis to simulate various uncertainties
Optimized operation of grid –efficient maintenance
Insights
Ranked list of Actions along with risk score associated with actions
Recommendation
Asset
management
Vulnerability
detection

## Slide 3
Deployment Architecture
PMU’s
RTU’s
PDC’s
PQ Devices
IoT Sensors
IoT
Gateway
(Field
&
Protocol gateway)
Demographic Data
Other Tools
Network Data
Device Connectivity Layer
IoT
Hub
Event
Hub
Blob
Storage
Event Producer
Event Ingestion System
Apps
Stream
Analytics
cluster
Local Compute
Cluster Compute
Attached Compute like Databricks
Azure Compute
Azure ML Pipeline
Train
Model
Validate
Model
Deploy
Model
Azure Model Management
Azure Release Pipeline
Azure Staging / Shadow Server
Azure Production Server
Azure Container Registry
Model as a service
Pod
Azure Kubernetes Service
Azure Application Insights
Monitor Model
& Data Drifts
Azure SQL/storage
Inference Db
Azure ML
Azure Storage
Blob Storage/
Azure Cosmos Db/
Data Lake
Package
Model
Data Factory
(Batch Processing Pipeline)

## Slide 4
ROI & Impact
ROI
Enhanced vulnerability detection
Secured Smart Grid
Reduced Power Outages leading to Resilient Grid and thus enhanced customer experience
Real Time Insights on risk , financial implications, demand and wastage of energy
Cost reduction in terms of maintenance over time
Reduction in down time
Improvement in level of service to end users
Increased productivity
Reduction in power theft
Monitoring and collection of revenue directly from customers
Improved short-term and long-term planning and strategy
Continuous Improvement Process
Data-driven predictions help everyone in the supply chain better control spending
and investment and eliminate waste
Optimize use of resources, measure and analyse their environment impact
and be able to take corrective actions
Better understand how to maximize the use of renewable energy and adopt energy
conservation strategies
Optimize asset maintenance and cut operational expense
IMPACT

## Slide 5
RISK
Device Constraints
Loss of sensor data due to failure, attacks, breakdown, low power devices etc. leading to inaccurate data
Data Constraints
Availability of accurate planned activity data at node as well as network level
Security
Increased security risk due to expansion of communication links
Data Fusion
Data Fusion risk due to data challenges generated by several heterogenous sensor devices
Adaptation
AI solution needs to adapt faster to changing dynamics of grid in terms of microgrid integration, new sensor installation, ever changing demand and response
High Quality Demographic data
Knowledge
Risk associated with talent, domain know-how and future proofing performance

## Slide 6
Project plan with mile stone for full-scale deployment (** assuming one use case implementation from end-to-end, example voltage stability as trigger)
Discovery
Input
Phase
Outcome
Exploration & Design
Development
Improvement
Deployment
Maintenance
Identify problem and potential business outcomes – Statement of Work
Identify requirements and see if ML meets business goals
Expected timeline
Explore Data requirements from internal as well external source
Stage 1:
Clear definition of
problem statement, potential
outcomes and details on data
Initial requirement description with business challenges
Intended market and audience
Use cases to accomplish requirement
Existing system/process challenges
Identified Risks
High level project plan review
Data analysis and Business analysis
Identification of trigger points
System Architecture and integration possibilities – concept of business process as well as their future state
Size, budget, timeframe of project
Ranked list of requirements
Stage 2:
Business Deliverable Scope
and mandatory requirements
Business & Functional Requirement Document
Data requirement document
Integration Design
Security, Usability, tools & technologies requirements
In scope and out-of-scope definition
Project Schedule
Team structure and responsibility
Quality Analysis plan
Business evaluation metric
Stage 3:
Model and pipeline development
Model Inference Analysis
Visualization
Technical design Document
Demo on working prototype with base model
Model performance and improvement areas
Validation report
Risks/ Issues list
Status Report
Feedbacks & Retrospective
1.Breakdown of requirements into tasks from previous step
2. Clear understanding of requirement among team members, project vision and responsibilities
3. Infra requirements for full scale development and deployment
4. Inputs generated from outcomes of previous stage and also identified in the beginning of this stage
1. Model performance and improvement areas
2. End-to-End Operational Pipeline
3. Issues and Feedbacks from previous stage
Stage 4:
Model Inference, insights and recommendations
User Acceptance testing/ Shadow testing
Demo on end to end solution developed
Model Inference Pipeline
Model monitor, analysis and
Governance
3. Outcomes Visualization along with performance
4. UAT report
5. User documentation
6. System performance report
7. Feedbacks & Retrospective
Production environment
Live data load
System constrains
Risks & challenges
Outcomes from previous
stage
Stage 5:
Go Live
Fully integrated solution
working in real-time with live data
2. Issues faced by users
3. Bugs in the solution
4. Areas of improvement
5. Performance report
6. User experience report
Stage 6:
Continuous Learning & Improvement
Model and Data drifts
Issues faced by users
Bugs in the solution
Areas of improvement
Model Retuning
Audit Report
Improvement report
Critical Issues and Bugs
Scope of Improvement
2 weeks
2-3 weeks
8 Weeks
4 Weeks
2 Weeks
2 Weeks

## Slide 7
Project Estimation
Team & Job Responsibilities
Role | Count | Responsibilities | Tools & Technologies | Effort
Project Manager | 1 | planning, executing, monitoring, controlling, and closing out projects |  | 
Solution Architect | 1 | Technology, scope, risk, quality, time, resource |  | 
Data Architects | 1 | plan, specify, enable, create, acquire, maintain, use, archive, retrieve, control, and purge data |  | 
Principal Data Scientist | 1 | Identify valuable data sources, undertaking processing , wrangling, analysing, mining structured and unstructured data, Building, evaluating, deploying, explaining models, Leading cross-functional teams |  | 
Technical Leads | 3 | Build, test, deploy, lead team of engineers to maintain code quality, test coverage and align development as defined by architects |  | 
Role | Count | Responsibilities | Tools & Technologies | Effort
ML Engineers | 2 | Build models on the dataset. Identify, Diagnose and Mitigate uncertainty in outcomes, create Rest api for backend solutions |  | 
Data Engineers | 2 | Data ingestion, workflow management, automation, schedule pipeline, process big data, improve data reliability, efficiency and quality |  | 
Subject Matter Expert | 2 | Ensure facts and details are correct, communicate domain knowledge to team members, understand and raise customer concern and challenges with designed solution |  | 
Cloud Engineer/ Devops | 1 | Developing and implementing policies, secure environment, technology and compute requests, availability of services |  | 
Visualization/UI/UX Designers | 1 | Develop user flow, wireframes, prototypes and mock-ups, integrate backend to front end |  | 
QA Engineer | 2 | Identify test scenarios, perform black box Verification and validation and identify critical bugs |  | 

## Slide 8
Requirements
Stage 1
Stage 6
Stage 3
Stage 4
Stage 5
Stage 2
Milestone based requirement breakdown
Resource | Tasks | Resource Count | Effort | Infrastructure | Tools & Technologies | From date till date | Holidays | Actual Working days
Stage based breakdown
Total Estimation based on inputs provided
Benchmark Estimations from previous projects
Project Execution cost
Project Operational Cost
Travelling Cost
Miscellaneous Cost
Project Estimation
Team & Job Responsibilities
Cost Timeline
Engagement
Estimates

## Slide 9
How will you guide the team to achieve this goal including Knowledge transfer
Supervision & Management
Establishing & Maintaining standards
Managing resource Efficiently
Planning and Organizing
Performance Expectation and metric to evaluate
Monitoring & Controlling
Leadership
Aligning project with organization vision & mission
Bringing clarity in roles and responsibilities to both experienced and newly joined team members
Communication- Facilitate understanding of project issues in organization, team and customer front
Strategize towards task accomplishment
Strategize towards task accomplishment via right technique & logical argument
Developing Project Team members via diverse jobs, opportunities, expert guidance & constructive feedbacks
Professionalism
Demonstrating high concern for task achievement
Demonstrating Persistence- taking repeated actions and expanding what ever effort it takes to overcome obstacles
Demonstrating Assertiveness
In case of conflicts and issues. tactfully address key issues
Taking Initiative - making decisions, and developing appropriate plans to accomplish the work without waiting for someone else to give direction
Team Morale
Give team members responsibility and authority to make decisions backed by strong supporting's rather than just intuition
Retrospection in every sprint on what went well, what could have been better and 3 key action items for improvement
Recognition for good performance and feedback on how to improve when something didn’t go well.
Clarity in communicating defined roles and responsibilities
Developing Team spirit by creating environment of trust, support and positive relation among team members
Knowledge Transfer
Identifying project risks, areas most impacted by those risks, ‘go-to’ people in those areas, what task do they carry out that no one else does, what activities are these people relied upon to do
Prioritize Knowledge: What information most needed to keep business up and running, how many people posses this knowledge, how often is this knowledge required, who needs to be involved
Knowledge gathering: Explicit source, implicit source, expertise source, transient source
Team alignment in form of Mentorship, paired work, guided experience, coaching
Knowledge Transfer plan: skill, skill owner, recipient, objective, priority, knowledge base, stage, accomplishment criteria

## Slide 10
Assumptions
Develop business and data understanding
Data collection and Data quality check for accuracy and completeness of data
Identifying validation criteria
Identifying system integration possibilities and architecture
Perform data analysis on both intrinsic and extrinsic data sources
Taking care of data ingestion for model building and continuous learning of the model
Performing data fusion from the various data sources
Data pipeline building, model training and optimization
Model inferences, explainability and recommendations
User interface based on different business personas as well as solution maintenance engineer
Solution will be built at a single node level first for a single trigger point and then upon proving the proof of value will be scaled in both horizontal and vertical directions. Choice of trigger will be based on business interest and the value proposition of the trigger to the business
Other than the triggers identified within in-scope
Additional interfaces for factors not identified and agreed during discovery phase
Language support apart from English
Any activities not mentioned as In-scope shall be considered out of scope
In-Scope
Out-Scope
Support from customer SME – One full time and other experts opinions in form of short interactions, review and feedbacks on milestones.
Activities:
Explanation/clarification of existing process and data
Impact analysis on parameters
Feedback on user experience from UI and insights from outcomes
Support for data collection and identifying missing links in the data. Required for improving model performance
Weekly cadence with all stake holders initially from first sprint.
Additional Ask: